TECHNICAL EXECUTION FLOW  |  V0

NeMo Curator Fuzzy Dedup Evaluation

CC-MAIN-2025-26  |  1M-document pilot  |  End-to-end evaluation workflow

| GOAL Evaluate how safely NeMo Curator removes duplicates and what plausible duplicates it misses, using a blind model judge. | V0 SCOPE Fixed 1M exact-deduplicated documents; one frozen SUT run; two sampled evaluation tracks. | SYSTEM UNDER TEST NeMo Curator FuzzyDeduplicationWorkflow. Physical removal is disabled; groups and removal decisions are retained. | EVALUATION PRINCIPLES Freeze configs. Blind the judge. Judge each unique pair once. Preserve provenance. Keep the two frames separate. | V0 SUCCESS The full run is reproducible and auditable, every pair is traceable, and all claims respect sampling limits. |
| --- | --- | --- | --- | --- |

PHASE 1  |  EVALUATION DATASET & SUT PREPARATION    Steps 1-2

| 1 PREPARE THE 1M EVALUATION DATASET | - Freeze a deterministic 1M-document sample from CC-MAIN-2025-26. - Exact deduplication is already complete; V0 does not rerun it. - Provide stable doc_id, cleaned text, metadata, embeddings, checksums, and a corpus manifest. |
| --- | --- |
| 2 RUN THE FROZEN FUZZY-DEDUP SUT | - Freeze one NeMo Curator configuration, code/container version, seed, and run_id. - Run fuzzy dedup with physical removal disabled so all documents remain available for evaluation. - Retain predicted groups, removal IDs, candidate-edge/cache artifacts, ID mappings, and execution logs. |

SUT PIPELINE  File Partitioning  ->  MinHash  ->  LSH  ->  Buckets to Edges  ->  Connected Components  ->  Keeper / Removal Decisions

PHASE 2  |  EVALUATION PAIR & REFERENCE CONSTRUCTION    Steps 3-7

| 3 RECOVER PREDICTED OUTCOMES | - Join all 1M documents to the connected-components result. - Treat every raw -1 document as its own singleton. - Recover predicted group, KEEP/REMOVE action, and final keeper for each document. |
| --- | --- |
| 4 SAMPLE 1,000 ANCHORS | - Select 500 predicted singletons. - Cover four grouped-size buckets with 125 anchors each. - Sample groups first, then one member per group, so large components do not dominate. |
| 5 CONSTRUCT EVALUATION PAIRS | - 5a: sample 10K actual keeper -> removed decisions for removal safety. - 5b: retrieve cross-group candidates through two complementary channels. - Relaxed lexical retrieval - MinHash / LSH candidates - Semantic embedding retrieval - vector-similarity candidates - Canonicalize each unique pair once and preserve source, score, rank, and track membership. |

| TRACK 5A ¦ REMOVAL SAFETY | TRACK 5B ¦ CROSS-GROUP DISCOVERY |
| --- | --- |
| Can the selected keeper safely replace the document marked for removal? | Do documents assigned to different predicted groups actually belong in the same duplicate group? |

| 6 RUN THE BLIND MODEL JUDGE | - Show text and neutral metadata only; hide SUT and retrieval information. - Return structured duplicate relation and directional replacement labels. - Validate the schema, retain unresolved/errors, and run a 200-pair human QA sample. |
| --- | --- |
| 7 BUILD A PARTIAL JUDGED GRAPH | - High-confidence YES becomes a must-link; NO becomes a cannot-link. - Check constraint conflicts before merging components. - Build a partial judged constraint graph - not complete corpus ground truth. |

PHASE 3  |  COMPARISON, METRICS & REPORTING    Steps 8-10

| 8 COMPARE SUT VS. JUDGED LABELS | - Join blind judge results back to the hidden SUT predictions and pair provenance. - Recover keeper/removed direction for Track 5a. - Classify pair outcomes separately for removal-safety and cross-group tracks. |
| --- | --- |
| 9 CALCULATE V0 METRICS | - Track 5a: removal precision, wrong-removal rate, and optional minimum-diff safety pass rate. - Track 5b: candidate-pool positive yield, retriever overlap, and unique positive contribution. - Also report judge completion/resolution and human-judge agreement; do not claim corpus recall. |
| 10 REPORT RESULTS & REPRODUCIBILITY | - Summarize pipeline accounting, observed failure modes, and the frozen configuration. - Report Track 5a and Track 5b separately with explicit limitations. - Publish configs, data, judge logs, metrics, deviations, and the reproducibility bundle. |

V0 REPORTING BOUNDARY. Track 5a estimates removal safety on the sampled removal-decision frame. Track 5b reports missed-duplicate yield in the sampled candidate pool. Do not pool the two frames, call Track 5b corpus recall, or treat the partial judged graph as complete ground truth.