## Slide 1
PROJECT STATUS BRIEFING
18 AUG 2026
NeMo Curator
Fuzzy Dedup Evaluation
Current Status · Formal V0 Results
Dataset CC-MAIN-2025-26-dense-10m-v0 Run dedup-full-20260813T220949Z-d4c37bb483
10,008,061
CORPUS DOCUMENTS
20,000
JUDGED PAIRS
99.97%
SCHEMA-VALID COMPLETION
CONTEXT
FORMAL V0
01

## Slide 2
CONTEXT
What Are We Evaluating?
A focused audit of removal safety and plausible missed duplicates
GOAL
Measure whether the frozen fuzzy-dedup SUT removes documents safely — and whether plausible duplicates remain across predicted groups.
Evaluation only: exact dedup was completed upstream; no corpus rows are physically removed here.
FROZEN SCOPE
10,008,061 documents
CC-MAIN-2025-26 · exact-deduplicated
One frozen fuzzy-dedup SUT run
Blind Judge: nvidia/deepseek-ai/deepseek-v4-pro
SUT
System Under Test
Frozen fuzzy-dedup output
KEEPER
Retained document
Chosen representative of a group
REMOVED
Removal candidate
Document the SUT would discard
LLM JUDGE
Blind reference
Structured pair-level decision
Design principle
Freeze configuration · blind the Judge · preserve provenance · keep the two evaluation frames separate
CONTEXT
FORMAL V0
02

## Slide 3
EVALUATION APPROACH
Two Questions, Two Evaluation Tracks
The tracks answer different questions and use different sampling frames
TRACK 5a · REMOVAL SAFETY
Can the selected keeper safely replace the document marked for removal?
10,000 keeper → removed pairs
SAMPLING FRAME
Uniform sample from 1,668,619 actual removal decisions
JUDGE SIGNAL
Directional replacement: keeper can replace removed
OUTPUT
Removal precision / wrong-removal rate
TRACK 5b · MISSED-DUPLICATE DISCOVERY
Do documents assigned to different predicted groups actually belong together?
10,000 cross-group candidate pairs
SAMPLING FRAME
Selected pool from 1,000 anchors via lexical + semantic retrieval
JUDGE SIGNAL
Group relation: same duplicate group
OUTPUT
Candidate-pool positive yield
REPORTING BOUNDARY
Do not pool 5a + 5b into one confusion matrix — and do not call 5b corpus recall.
EVALUATION APPROACH
FORMAL V0
03

## Slide 4
EVALUATION APPROACH
How the Evaluation Works
A compressed view of the ten-step operational workflow
START
Frozen SUT output
groups · keepers removal decisions
PAIR CONSTRUCTION
5a
Uniformly sample actual keeper → removed decisions
10,000 pairs from 1,668,619 removals
5b
1,000 anchors → lexical + semantic cross-group retrieval
10,000 selected candidate pairs
BLIND
LLM Judge
Text + neutral metadata only
SUT · track · retriever information hidden
COMPARE
Restore SUT context
5a: replacement 5b: group relation
FINISH
Metrics + diagnosis
frame-valid claims and recommended actions
Judge output
same duplicate group · directional replacement · relation type · material difference · evidence
EVALUATION APPROACH
FORMAL V0
04

## Slide 5
RESULTS & ACTIONS
Run Status and Headline Results
Formal V0 automated Judge results — evaluation pipeline complete
20,000
PAIR REQUESTS
10k Track 5a + 10k Track 5b
99.97%
SCHEMA-VALID
19,994 / 20,000
19,990
RESOLVED
4 unresolved
6
TERMINAL ERRORS
Operational accounting
TRACK 5A · REMOVAL SAFETY
59.39%
removal precision
40.61%
wrong-removal rate
5,935 safe vs. 4,058 wrong · 9,993 resolved
Key concern: over-removal is concentrated in identifiable slices.
TRACK 5B · CROSS-GROUP DISCOVERY
2.29%
candidate-pool positive yield
229
cross-group positives
229 / 9,997 resolved selected candidates
Bounded claim: this is candidate-pool yield — not corpus recall.
RESULTS & ACTIONS
FORMAL V0
05

## Slide 6
RESULTS & ACTIONS
5a Results — Removal Safety
Actual keeper → removed decisions, uniformly sampled from the removal frame
OVERALL
59.39%
REMOVAL PRECISION
Wilson 95% CI 58.43%–60.35%
Safe 5,935
Wrong 4,058
Denominator: 9,993 resolved sampled removals
40.61%
of resolved removal decisions were judged unsafe.
RISK SLICES
Removal precision drops sharply when documents differ in length or context.
Token ratio 0.5–0.8
8.15%
798 resolved
Long documents
42.38%
849 selected
Different hostname
46.89%
4,055 valid
Group size 21+
51.93%
4,633 resolved
Priority
Add guardrails for length mismatch, long documents, cross-host pairs and large groups.
RESULTS & ACTIONS
FORMAL V0
06

## Slide 7
RESULTS & ACTIONS
5b Results — Cross-Group Discovery
Missed-duplicate discovery within the selected anchor-based candidate pool
OVERALL SELECTED POOL
2.29%
CANDIDATE-POOL POSITIVE YIELD
229 duplicate YES
out of 9,997 resolved selected candidates
BOUNDARY
This metric is not corpus recall.
Unseen pairs have zero inclusion probability.
YIELD BY SELECTED RETRIEVAL SOURCE
Overlap has the best yield; semantic-only supplies the most positives.
Both / overlap
9.45%
75 positives · 794 selected
Semantic-only
2.64%
130 positives · 4,927 selected
Lexical-only
0.56%
24 positives · 4,279 selected
Budget implication
Lexical-only contributes 4,279 candidates but only 24 positives (0.56% yield).
Selected source counts are shaped by frozen per-anchor quotas; they are not natural prevalence or an unqualified retriever comparison.
RESULTS & ACTIONS
FORMAL V0
07

## Slide 8
RESULTS & ACTIONS
What We Learned / Recommended Actions
The evaluation system is complete; the next iteration should target the failure slices it exposed
01
HIGH
Protect removals
Add safeguards and focused calibration for length mismatch, long documents, cross-host pairs and large predicted groups.
02
HIGH
Rebalance retrieval budget
Tighten lexical-only selection or move Judge budget toward higher-yield overlap and semantic candidates.
03
MEDIUM
Preserve provenance
Freeze the resolved SUT config, retrieval caches and attestations so future runs are fully reproducible and auditable.
REPORTING BOUNDARY
LLM Judge ≠ human ground truth · 5b yield ≠ corpus recall · no complete cluster precision / recall / F1 · never pool 5a + 5b
The evaluation infrastructure works.
Now optimize the SUT against the failure slices we can see and measure.
RESULTS & ACTIONS
FORMAL V0
08